Amazon Connect – Routing Profile Manager

High-Level Infrastructure and Deployment Process

The solution provides a secure application inside the Amazon Connect Agent Workspace that allows an authenticated agent to change only their own routing profile from an approved list.

Architecture Flow

Amazon Connect Workspace  >  CloudFront / S3  >  API Gateway with Okta JWT  >  Lambda  >  Amazon Connect

Infrastructure Components

| Layer | Service | Responsibility |
| --- | --- | --- |
| Agent experience | Amazon Connect Agent Workspace | Displays the routing profile manager only to agents with the application permission. |
| Frontend | CloudFront + private S3 | Hosts the React application, keeps the S3 bucket private, and routes /api requests. |
| Identity | Okta OIDC | Uses the existing Okta session and issues scoped access tokens using Authorization Code with PKCE. |
| API | API Gateway HTTP API | Validates the Okta token issuer, audience, expiry, and route scope before Lambda runs. |
| Backend | AWS Lambda | Verifies the application client, enforces the allowlist, and updates only the authenticated Connect user. |
| Operations | CloudWatch | Retains API and Lambda logs and raises server-error alarms. |

Security Controls

API Gateway rejects requests without a valid, correctly scoped Okta access token.

Lambda derives the Connect user from the verified token; the browser cannot submit another agent identity.

Only explicitly approved routing-profile IDs can be selected.

The S3 frontend remains private, and CloudFront applies HTTPS and a restrictive Content Security Policy.

WAF, corporate IP ranges, API keys, browser secrets, and Lambda Function URLs are not required.

Existing Environment

| AWS Region | ap-southeast-2 |
| --- | --- |
| CloudFront domain | https://d185fem9nj1anr.cloudfront.net |
| CloudFront distribution | E3MQT8G52R0UJO |
| Frontend S3 bucket | custom-agent-workspace-s3bucketforwebsitecontent-qsnyiqgvgsnt |
| Connect instance ID | eefde7f8-7534-4dac-a433-f5a922235cc5 |

Deployment Responsibilities

| Owner | Responsibility |
| --- | --- |
| Client Okta administrator | Create the OIDC SPA, custom API scopes, access policy, agent assignment, and Connect identity claim. |
| Client Connect administrator | Provide the workspace origin and approved profile IDs, then grant the app to the correct security profiles. |
| Deployment team | Deploy the AWS stack, configure CloudFront, publish the frontend, and perform the pilot. |
| Client security owner | Confirm the pilot results and approve removal of the old WAF and Function URL path. |

Required Deployment Inputs

Okta issuer, API audience, SPA client ID, and Okta origin.

Connect workspace origin, instance ID, and approved routing-profile IDs.

An admin-managed connect_user_id token claim for each approved agent.

AWS console access to S3, CloudFormation, CloudFront, Amazon Connect, and CloudWatch.

Deployment Process

| Step | Activity | High-Level Action |
| --- | --- | --- |
| 1 | Prepare Okta | Create the SPA and custom authorization server, add the two routing-profile scopes, configure the identity claim, and assign the approved agent group. |
| 2 | Upload backend package | In the ap-southeast-2 S3 console, upload routing-profile-function.zip to a private deployment bucket. |
| 3 | Create AWS stack | In the ap-southeast-2 CloudFormation console, upload template.yaml, enter the Okta and Connect parameters, and acknowledge IAM creation. |
| 4 | Configure CloudFront | Add the API Gateway origin with origin path /prod. Point /api/* to it using CachingDisabled and AllViewerExceptHostHeader. |
| 5 | Publish frontend | Set the public Okta issuer and client ID, produce the frontend build, upload the build contents to the existing S3 bucket, and invalidate /*. |
| 6 | Configure Connect app | Keep the existing access URL, grant User.Configuration.View, and assign the application to the intended Connect security profiles. |
| 7 | Pilot and validate | Test one mapped agent, an unauthorised user, the routing-profile allowlist, and the API/Lambda audit logs. |
| 8 | Production cutover | After approval, remove the old Function URL origin, detach and delete the old WAF, and delete the obsolete backend stack. Keep the S3 origin access control. |

Production Validation

An assigned agent can sign in using the existing Okta session and view only approved profiles.

A successful change updates only the authenticated agent.

Missing, expired, wrong-audience, or insufficient-scope tokens are rejected.

API Gateway and Lambda logs record the test and the routing-profile change without logging the token.

The existing Okta SAML login for Amazon Connect continues unchanged.

Rollback

Keep the old frontend and backend path until the pilot is approved. If the pilot fails, restore the previous CloudFront /api origin and frontend files. Remove the old WAF and Function URL resources only after production acceptance.